Peer Tutoring Platform

Final Report

Due before 5pm 24/04/2026

South East Technological University Carlow

Written By

Student Name: Temur Rustamov

Student Number: C00280204

Student Email: C00280204@setu.ie

Supervised By

Lecturer Name: Jamal Tauseef

Email: Jamal.Tauseef@setu.ie

Table of Contents

1.	Abstract	4

2.	Introduction	4

3.	Final System Overview	4

3.1	System Architecture	4

3.2	Core Functional Components	5

3.2.1	Authentication and User Management	5

3.2.2	Post and Collaboration Module	5

3.2.3	Messaging System	5

3.2.4	Scheduling and Meetings	5

3.2.5	Rating and Gamification	5

3.2.6	Administration	5

3.3	System Deployment Overview	5

4.	Technical Implementation	6

4.1	Architecture and Design Decisions	6

4.2	Module Implementation	6

4.2.1	Authentication and Authorization	6

4.2.2	User Profiles and Points System	7

4.2.3	Posts, Comments, Likes	7

4.2.4	Real-Time Messaging	7

4.2.5	Scheduling and Meetings	7

4.2.6	Notifications	7

4.2.7	Reports	7

4.3	Data Structures and Database Design	7

4.4	API and Backend Route Design	7

4.5	Frontend Implementation	8

4.6	Security and Validation	8

5.	Testing and Evaluation	8

6.	Project Reflection and Evaluation	8

6.1	Problems Encountered and Resolutions	8

6.2	What was achieved	9

6.3	What was not achieved	9

6.4	What was Learned	10

7.	What would be done differently	10

7.1	Differences from earlier design	11

13 Reference List	11

14 Appendix	13

# Week 1

Reviewed the project brief and clarified the main goal of building a peer tutoring platform for students. Identified the main problem area: students need a structured way to ask for academic help, communicate with peers and arrange tutoring sessions. Began initial background reading on peer tutoring, student engagement and existing platforms.

# Weak 2

Researched similar systems and reference platforms to understand expected functionality and user workflows. Compared features such as account creation, messaging, profile management and interaction tools. Began defining what would make this project different by focusing on peer support, meetings, notifications and gamification.